* Mobile application Android.
  + Functionality: Load map > rout and tasks.
  + Android Native.
  + Webservice:
* Service: Assign and calculation.
  + Route and the maps are already built.
  + Assign the task.
* Dashboard:
* Database:
  + Database already built.
  + Schema?

Vehicle problem solving:

Final products:

Staging Database:

* Schema.

Live Database:

* Schema.

Mobile Application:

* Wireframe.
* Code raspberry in Get hub.

Server setup, create geodatabase, homepage

Deliverable 1. 25%. (15/07/2018).

Deliverable2 25%: (15/08/2018).

* Webservices. URLs > Code.
* Final source source code for the android application. Alpha and beta.
* Prediction model code and Geoevent configuration.

Deliverable3: (1/10/2018)

* Operation Dashboards.
* Staging and live database as final structure.

Deliverable4: 15/11/2018

* Debug/testing.
* Go live.